## Slide 1
Project Planning Template
Date: 15 February 2025 Team ID: LTVIP2025TMID28553 Project Name: Streamlining Ticket Assignment for Efficient Support Operations Maximum Marks: 5 Marks
Product Backlog, Sprint Schedule, and Estimation
Sprint | Functional Requirement | User Story No. | User Story / Task | Story Points | Priority | Team Members
Sprint-1 | Ticket Submission | USN-1 | As a user, I can submit a support ticket via portal | 2 | High | 
Sprint-1 | Auto Assignment | USN-2 | As a system, I can auto-assign tickets to agents | 3 | High | 
Sprint-2 | Status Tracking | USN-3 | As a user, I can track the ticket's status in real-time | 2 | Medium | 
Sprint-2 | Notifications | USN-4 | As a user, I receive notifications for ticket updates | 2 | Medium | 
Sprint-3 | SLA Alerts | USN-5 | As an agent, I receive alerts for SLA breaches | 3 | Medium | 
Sprint-3 | Reporting | USN-6 | As an admin, I can generate reports of ticket resolution | 2 | Low | 

## Slide 2
Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Release Date
Sprint-1 | 20 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 20 | 06 Mar 2025
Sprint-2 | 20 | 6 Days | 07 Mar 2025 | 12 Mar 2025 |  | 
Sprint-3 | 20 | 6 Days | 13 Mar 2025 | 18 Mar 2025 |  | 
Project Tracker, Velocity & Burndown Chart
Velocity
Team completes 20 story points every 6-day sprint.
Average Velocity = 20 / 6 = ~3.33 story points/day
Burndown Chart
A burndown chart can be used to visualize work remaining across the sprint duration. It helps track progress and spot delays. Use tools like JIRA, Visual Paradigm, or Excel to plot sprint days vs remaining story points.